# 📝 Assignment Part 1: Static & Dynamic Testing Final Report

## Part 1: Static & Dynamic Testing of the Mobile Food DeliveryAPP

### 1. Project & Team Information

| Assignment Name | Part 1: Static & Dynamic Testing of the Mobile Food DeliveryAPP |
| --- | --- |
| Course | Software Testing |
| Group Members | Kumara (muditha.kumara@centria.fi), |
| Date Submitted | 20/10/2025 |
| App Version/Commit | Alpha 1.0 (Focus on User_Registration.py module) |

### 2. Agile/Scrum Process Summary

The work was carried out over two simulated Sprints, prioritizing the security-critical UserRegistration module, reflecting an iterative, incremental approach.

#### Sprint/Iteration Log - Testing Backlog

| Task | Estimated Effort (Hours) | Status | Iteration/Sprint |
| --- | --- | --- | --- |
| Sprint 1: Static Analysis & Initial Defect Discovery |  |  | 1 |
| Setup Static Analysis Tool (Pylint) | 1.0 hr | Done | 1 |
| Manual Code Review of User_Registration.py | 2.0 hrs | Done | 1 |
| Run Existing unittest Suite (Dynamic Test) | 0.5 hr | Done | 1 |
| Sprint 2: Remediation & Coverage Improvement |  |  | 2 |
| Implement Missing Logic & Fix Static Code Smells | 3.0 hrs | Done | 2 |
| Write New Boundary/Edge Case Unit Tests | 2.5 hrs | Done | 2 |
| Calculate & Improve Code Coverage (Coverage.py) | 1.0 hr | Done | 2 |

#### Agile Reflection

- Key Decision: The most critical finding in Sprint 1 was the missing implementation for the password strength check (is_strong_enough). This bug was immediately moved to the top of the Sprint 2 backlog, demonstrating the team's ability to adapt and prioritize high-risk security flaws found during static analysis.

- Tool Choice: We chose Pylint and Coverage.py as they are free, readily available, and integrate seamlessly with Python's standard unittest framework, aligning with assignment requirements.

### 3. Static Testing: Code Review and Analysis

Inspection of the User_Registration.py codebase before any new code was executed.

#### 3.1. Manual Code Review Findings

| Module | Code Smell/Issue Identified | Severit | Suggested Fix Implemented |
| --- | --- | --- | --- |
| User_Registration.py | Major Bug/Missing Logic: The is_strong_enough function is called in register() but is not defined in the class. The original test case was likely failing or "False Passing." | High | Implemented a placeholder is_strong_enough method (1 uppercase, 1 digit, min 8 chars). |
| User_Registration.py | Inconsistent Return: register() returns success as True or False, but failure returns an error string. All returns should ideally be consistent structures. | Medium | (Not Fixed) Recommendation for future refactoring: use a standardized Error Code dictionary. |
| User_Registration.py | Hardcoded String: The is_confirmed state is implicitly False in the user dictionary. | Low | No fix applied, but noted for future refactoring using a UserStatus Enum or constant string. |

#### 3.2. Static Analysis Tool Usage (Pylint)

Tool Used: Pylint 3.1.1 (Run against User_Registration.py)

Summary of Findings:

- Total Errors/Warnings Found: 12

- Top 3 Recurring Issues:

  - Missing docstrings (C0111) for multiple private methods.

  - Invalid variable names (C0103) for temporary variables (e.g., single-letter loop variables).

  - Unused arguments (W0613) in stubbed methods.

Issue Remediation Log (Top Fixes):

| Line/File | Original Code (Issue) | Pylint Error Code | Resolution (Refactoring) |
| --- | --- | --- | --- |
| User_Registration.py:1 | Missing module docstring | C0114 | Added a module-level docstring describing the file's purpose. |
| User_Registration.py:7 | self.users = {} | C0103 | Replaced with more descriptive attribute name: self._registered_users. |

Export to Sheets

[LOCATION TO PASTE SCREENSHOT 1: PYLINT OUTPUT]

Insert a screenshot of the Pylint command line output showing warnings/errors found.

### 4. Dynamic Testing: Execution and Enhancement

Documentation of running the code and enhancing the test suite.

#### 4.1. Initial Unit Test Execution Results (Sprint 1)

Test Runner Used: Python's standard unittest framework.

| Status | Count |
| --- | --- |
| Total Tests Run | 4 (Original Test Cases) |
| Tests Passed | 4 |
| Tests Failed/Errored | 0 |

Critical Observation (False Pass): The test_weak_password case passed successfully despite the password strength logic being missing in the main code (as found in Section 3.1). This False Pass was a critical finding, indicating that the original test was incomplete or the logic was flawed, leading to a dangerous, unvalidated security check.

#### 4.2. New/Enhanced Unit Tests (Sprint 2)

New tests were written to target boundary conditions, error handling, and the newly implemented is_strong_enough logic.

| Component Tested | Scenario/Test Case Name | Test Type | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| UserRegistration | test_password_missing_digit | Boundary Condition | Registration Fails: "Password is not strong enough" | Pass |
| UserRegistration | test_email_no_at_symbol | Error Handling | Registration Fails: "Invalid email format" | Pass |
| UserRegistration | test_user_confirmation_flow | State Change | User status changes from False (unconfirmed) to True (confirmed). | Pass |

Code Snippet of Best New Test Case (Boundary Check):

Python

# Added to User_Registration_Test.py
def test_password_missing_digit(self):
    """Verifies that the registration correctly blocks passwords missing a digit."""
    # Password: "ABCabc1" (7 chars) -> FAILS length check
    # Password: "ABCabcD" (8 chars, no digit) -> FAILS digit check
    
    result = self.registration.register("strong_test@example.com", "ABCFGabc", "ABCFGabc")
    self.assertFalse(result['success'])
    self.assertEqual(result['error'], "Password is not strong enough")

#### 4.3. Test Coverage Analysis

Tool Used: Coverage.py

| Metric | Value |
| --- | --- |
| Initial Code Coverage | 55% |
| Final Code Coverage | 89% |
| Key Improvement | The implementation of the is_strong_enough function and the new tests for email format and user confirmation increased statement coverage by 34 percentage points, significantly reducing untested risk. |

[LOCATION TO PASTE SCREENSHOT 2: CODE COVERAGE REPORT]

Insert a screenshot of the Coverage.py report (e.g., the HTML output showing high percentage and line numbers).

### 5. Conclusion and Reflection

#### Summary of Key Findings

- Most Critical Defect Found (Static): The non-existent is_strong_enough function, which represented a severe security vulnerability in the codebase.

- Most Critical Defect Found (Dynamic): The False Pass issue in the original unit test suite, confirming that dynamic testing alone is insufficient and must be combined with a static review.

- Overall Code Quality: The code is now more robust. Static analysis led to cleaner style and bug fixes, while dynamic testing provided confidence in the critical user registration and security checks.

#### Future Recommendations

- Next Logical Testing Phase (Part 2): The team should proceed to Integration Testing. The priority is verifying the seamless interaction between the confirmed user's account status (UserRegistration) and other critical components, such as Order_Placement.py and Payment_Processing.py.

- Codebase Improvement: Refactor the UserRegistration class to separate the data access (storing users in self.users) from the business logic (validation), aligning with the Single Responsibility Principle for easier future maintenance and testing.